# Product Requirements Document

AI-Powered Workout Assignment System

| Version | 1.0 |
| --- | --- |
| Date | February 2, 2025 |
| Status | Draft - MVP Phase |

# 1. Executive Summary

This document outlines the requirements for building an AI-powered workout assignment system that replaces traditional Excel-based workout sharing. Coaches will use natural speech to create and assign personalized workout routines to athletes, with the system automatically converting speech to structured workout data.

## 1.1 Problem Statement

Current workflow challenges:

- Coaches manually create workout routines in Excel spreadsheets

- Time-consuming formatting and data entry

- Difficulty in personalizing workouts at scale

- No centralized tracking or history

- Athletes receive static documents instead of interactive workouts

## 1.2 Solution Overview

A web-based platform where coaches can:

- Navigate to an athlete's profile

- Click a button to activate voice recording

- Speak the workout routine naturally

- Receive AI-generated structured workout

- Review and assign to athlete with one click

# 2. Product Goals & Success Metrics

## 2.1 Primary Goals

- Reduce workout creation time from 10-15 minutes to under 2 minutes

- Build custom AI model without external API dependencies

- Achieve 95%+ accuracy in workout structure extraction

- Enable coaches to assign workouts to 10+ athletes per hour

## 2.2 Success Metrics

- Time to create workout: < 120 seconds

- Speech recognition accuracy: > 90%

- Workout structure accuracy: > 95%

- Coach satisfaction: 4.5/5 stars

- System uptime: 99.5%

# 3. User Personas

## 3.1 Primary User: Coach

- Age: 25-55

- Tech proficiency: Moderate

- Pain points: Time constraints, managing multiple athletes, repetitive data entry

- Goals: Spend more time coaching, less time on administration

## 3.2 Secondary User: Athlete

- Age: 16-65

- Tech proficiency: Basic to Advanced

- Pain points: Unclear workout instructions, difficulty tracking progress

- Goals: Clear, accessible workout plans with progress tracking

# 4. Technical Architecture & Tech Stack

## 4.1 Recommended Tech Stack

| Component | Technology | Justification |
| --- | --- | --- |
| Frontend | React + Vite | Fast development, component reusability |
| Styling | Tailwind CSS | Rapid UI development, consistent design |
| Speech-to-Text | OpenAI Whisper (Medium) | Best accuracy, self-hosted, no API costs |
| AI Model (MVP) | Rule-based NLP Parser (spaCy) | Fast to build, no training data needed |
| AI Model (Production) | Fine-tuned Llama 3.1 8B | Better accuracy, learns from data |
| Backend | Python + FastAPI | ML ecosystem, async support, fast |
| Database | PostgreSQL | Reliable, JSONB support, scalable |
| Model Serving | Ollama (for LLM) | Easy local deployment, API interface |
| Infrastructure | GPU Server (NVIDIA T4+) | Required for Whisper + LLM inference |

## 4.2 System Architecture

Data Flow:

- Coach speaks into microphone (Frontend - Web Audio API)

- Audio sent to Backend (FastAPI)

- Whisper converts audio → text

- NLP Parser / Fine-tuned LLM extracts workout structure

- Structured JSON returned to Frontend

- Coach reviews and confirms

- Workout saved to PostgreSQL and assigned to athlete

# 5. Core Features & Requirements

## 5.1 Voice Recording & Speech-to-Text

Requirements:

- One-click microphone activation

- Visual feedback during recording (waveform/pulse animation)

- Stop/pause recording controls

- Real-time transcription display

- Audio quality: 16kHz minimum sample rate

- Maximum recording duration: 5 minutes

- Handle microphone permission errors gracefully

## 5.2 AI Workout Parser

MVP Phase (Rule-Based Parser):

- Extract athlete name from speech

- Identify workout type (strength, cardio, running, HIIT, etc.)

- Parse exercise names using regex + exercise database matching

- Extract sets, reps, weight, distance, pace, time

- Handle common variations (3x10, 3 sets of 10, three sets ten reps)

- Support time-based exercises (9am, morning, 30 minutes)

Production Phase (Fine-tuned LLM):

- All MVP features with higher accuracy

- Handle complex instructions (supersets, circuits, EMOM)

- Understand context and coach intent

- Learn from corrections and feedback

## 5.3 Workout Output Format

JSON Structure:

{
  "athlete": "string",
  "task_type": "strength|cardio|running|hiit|mixed",
  "exercise": "string (for strength)",
  "distance": "string (for cardio/running)",
  "time": "string (scheduled time)",
  "pace": "string (target pace)",
  "sets": number,
  "reps": number,
  "weight": "string",
  "duration": "string",
  "notes": "string"
}

## 5.4 Testing Interface

Simple Frontend Requirements:

- Single page application with microphone button

- Display transcribed text in real-time

- Show parsed workout in formatted table

- Display JSON output for debugging

- Copy to clipboard functionality

- Clear/reset button

# 6. User Flows

## 6.1 Coach Assigns Workout (Primary Flow)

- Coach opens testing interface

- Clicks microphone button

- Browser requests microphone permission (first time)

- Coach speaks: "assign a new task to Abhishek that he has to do 10KM running at 9 in the morning with the target pace of 20Km/h"

- Transcription appears in real-time

- Coach clicks "Stop" or recording auto-stops at silence

- System processes audio → text → structured data

- Parsed workout displays in table format

- Coach reviews output for accuracy

- Coach can copy JSON or start new recording

## 6.2 Error Handling Flow

Microphone Permission Denied:

- Display friendly error message

- Provide instructions to enable microphone

Unclear Speech / Low Accuracy:

- Show confidence score

- Suggest re-recording

- Allow manual text input as fallback

# 7. Development Phases

## Phase 1: MVP (Weeks 1-3)

| Component | Deliverables |
| --- | --- |
| Frontend | Simple test page with mic button, transcription display, results table |
| Speech-to-Text | Whisper medium model deployed locally |
| AI Parser | Rule-based NLP parser with regex + spaCy |
| Backend | FastAPI with /transcribe and /parse endpoints |
| Testing | End-to-end functionality testing with 10+ sample workouts |

## Phase 2: Data Collection (Weeks 4-8)

- Deploy MVP to 5-10 coaches for testing

- Collect 500+ coach voice recordings

- Log all transcriptions and corrections

- Build training dataset for fine-tuning

- Identify common parsing errors

## Phase 3: Production Model (Weeks 9-12)

- Fine-tune Llama 3.1 8B on collected data

- Deploy model with Ollama

- A/B test rule-based vs fine-tuned model

- Measure accuracy improvements

- Replace rule-based parser with fine-tuned model

# 8. Testing Requirements

## 8.1 Test Cases

| Test Type | Input | Expected Output |
| --- | --- | --- |
| Running | "10km run at 9am, pace 20km/h" | Distance: 10km, Time: 9am, Pace: 20km/h |
| Strength | "bench press 3 sets of 10, 135 pounds" | Exercise: bench press, Sets: 3, Reps: 10, Weight: 135 lbs |
| Multiple Exercises | "3 sets squats, then lunges 10 reps" | Two exercises parsed correctly |
| Athlete Name | "assign Sarah 30 minute run" | Athlete: Sarah, Duration: 30 min |

## 8.2 Acceptance Criteria

- Speech-to-text accuracy: ≥90% word accuracy

- Workout parsing accuracy: ≥95% for simple workouts

- Response time: <3 seconds for full pipeline

- Zero crashes during 100 consecutive tests

- Handles 10+ different workout types correctly

# 9. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Low STT accuracy with accents | High | Test with diverse accents, add manual text input fallback |
| Parser fails on complex workouts | Medium | Start simple, collect data, improve with fine-tuned model |
| GPU server costs | Medium | Use RunPod/Vast.ai for cheap GPU, optimize model size |
| Insufficient training data | High | Start with rule-based MVP, collect 500+ samples before training |
| Model inference too slow | Low | Use quantized models (4-bit), batch processing, caching |

# 10. Future Enhancements

## 10.1 Phase 4+ Features

- Multi-language support

- Video exercise demonstrations

- Workout templates and favorites

- Progress analytics and visualization

- Integration with fitness trackers (Whoop, Garmin, etc.)

- Mobile app (iOS/Android)

- Workout modification suggestions based on athlete performance

- Team/group workout assignments

# 11. Appendix

## 11.1 Sample Voice Inputs

Example 1:

"Assign a new task to Abhishek that he has to do 10KM running at 9 in the morning with the target pace of 20Km/h"

Example 2:

"Give Marcus a leg day. Start with squats, 4 sets of 8 reps, heavy weight. Then walking lunges, 3 sets, 12 reps each leg. Finish with leg press, 3 sets of 10."

Example 3:

"Sarah needs cardio today. 30 minutes on the bike, moderate pace, around 140 heart rate."

## 11.2 API Endpoints

POST /api/transcribe

Input: Audio file (WAV/MP3)
Output: { "text": "transcribed speech" }

POST /api/parse

Input: { "text": "workout description" }
Output: { "workout": {...structured data...} }

POST /api/workout/create

Input: Audio file
Output: { "transcription": "...", "workout": {...} }

--- End of Document ---